PROJECT PLANNING PHASE

Project Planning Template

| Team ID | SWTID-2026-3072 |
| --- | --- |
| Date | 30.09.2026 |
| Project Name | AI FAQ Assistant API |

1. Product Backlog, Sprint Schedule and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup | USN-1 | As a developer, I can set up the Node.js and Express.js project environment. | 2 | High | Team Member(s) |
| Sprint-1 | Project Setup | USN-2 | As a developer, I can configure the required dependencies and project structure. | 2 | High | Team Member(s) |
| Sprint-1 | Database | USN-3 | As a developer, I can connect the application to MongoDB. | 3 | High | Team Member(s) |
| Sprint-1 | User Management | USN-4 | As a user, I can register an account using my required details. | 3 | High | Team Member(s) |
| Sprint-2 | Authentication | USN-5 | As a registered user, I can log in securely using my credentials. | 2 | High | Team Member(s) |
| Sprint-2 | FAQ Management | USN-6 | As an administrator, I can create a new FAQ. | 3 | High | Team Member(s) |
| Sprint-2 | FAQ Management | USN-7 | As an administrator, I can update existing FAQ information. | 2 | High | Team Member(s) |
| Sprint-2 | FAQ Management | USN-8 | As an administrator, I can delete FAQ information when required. | 2 | Medium | Team Member(s) |
| Sprint-3 | FAQ Retrieval | USN-9 | As a user, I can retrieve available FAQs through the API. | 3 | High | Team Member(s) |
| Sprint-3 | FAQ Search | USN-10 | As a user, I can search for relevant FAQ information. | 3 | High | Team Member(s) |
| Sprint-3 | AI Assistant | USN-11 | As a user, I can ask a question and receive an AI-assisted answer. | 5 | High | Team Member(s) |
| Sprint-3 | AI Assistant | USN-12 | As a user, I can receive relevant responses based on available FAQ information. | 3 | High | Team Member(s) |
| Sprint-4 | API Testing | USN-13 | As a developer, I can test all API endpoints and verify their responses. | 3 | High | Team Member(s) |
| Sprint-4 | Error Handling | USN-14 | As a developer, I can handle invalid requests and API errors appropriately. | 2 | Medium | Team Member(s) |
| Sprint-4 | Documentation | USN-15 | As a developer, I can document the API endpoints and project functionality. | 2 | Medium | Team Member(s) |
| Sprint-4 | Final Testing | USN-16 | As a developer, I can perform final testing and fix identified issues. | 3 | High | Team Member(s) |

2. Sprint Planning

Sprint-1: Project Setup and Database

Main Goal: Set up the backend project and database.

Tasks

- Create Node.js project.

- Configure Express.js.

- Install required dependencies.

- Create project folder structure.

- Configure MongoDB.

- Create user model.

- Implement basic user registration.

Total Story Points: 10

Sprint-2: Authentication and FAQ Management

Main Goal: Implement authentication and FAQ management features.

Tasks

- Implement user login.

- Create FAQ model.

- Create FAQ API.

- Add new FAQ.

- Update FAQ.

- Delete FAQ.

- Validate user and FAQ data.

Total Story Points: 9

Sprint-3: FAQ Retrieval and AI Assistant

Main Goal: Implement FAQ retrieval, search and AI-assisted responses.

Tasks

- Retrieve FAQs.

- Implement FAQ search.

- Connect AI functionality.

- Process user questions.

- Generate AI-assisted answers.

- Return relevant responses through API.

Total Story Points: 14

Sprint-4: Testing, Error Handling and Documentation

Main Goal: Test and finalize the complete application.

Tasks

- Test API endpoints.

- Test authentication.

- Test FAQ CRUD operations.

- Test AI responses.

- Implement error handling.

- Fix bugs.

- Prepare API documentation.

- Perform final project testing.

Total Story Points: 10

3. Project Sprint Tracker

| Sprint | Sprint Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 5 Days | 01.10.2026 | 05.10.2026 | 10 | 05.10.2026 |
| Sprint-2 | 9 | 5 Days | 06.10.2026 | 10.10.2026 | 9 | 10.10.2026 |
| Sprint-3 | 14 | 5 Days | 11.10.2026 | 15.10.2026 | 14 | 15.10.2026 |
| Sprint-4 | 10 | 5 Days | 16.10.2026 | 20.10.2026 | 10 | 20.10.2026 |

4. Velocity

The total planned work for the project is:

10 + 9 + 14 + 10 = 43 Story Points

The planned average velocity is:

43 ÷ 4 = 10.75 Story Points per Sprint

Therefore, the expected average team velocity is approximately 11 story points per sprint.

5. Burndown Chart Data

The burndown chart represents the amount of work remaining during each sprint. The template describes a burndown chart as work remaining versus time.

| Sprint | Planned Story Points | Remaining After Sprint |
| --- | --- | --- |
| Sprint-1 | 43 | 33 |
| Sprint-2 | 33 | 24 |
| Sprint-3 | 24 | 10 |
| Sprint-4 | 10 | 0 |